IGXSecure — Master Project Plan & Development Blueprint

Version: 2.0
Date: March 31, 2026
Status: Active Development
Previous Project: Clinsta (minimal-instagram-viewer) → renamed to IGXSecure

1. Project Overview

Project Name: IGXSecure
Type: Self-hosted, secure, privacy-focused Instagram web client
Developer: Solo — IT student, Chatham, Ontario, CA

Primary Goal

Build a distraction-free, legally compliant Instagram interface that allows the user to:

- View posts and stories from followed accounts

- Access direct messages (DMs)

- Exclude Reels, Explore, ads, algorithmic content, and suggestions

- Operate securely with no token exposure to the frontend

- Run self-hosted on a cloud VM, accessible over HTTPS

Design Philosophy

| Principle | Meaning |
| --- | --- |
| Minimalism over features | Only what is needed, nothing more |
| Control over automation | You decide what you see |
| Security over convenience | No shortcuts on token handling or HTTPS |
| Portability | Runs identically on local machine, server, or cloud |
| Legal compliance | Meta API rules followed strictly — no scraping ever |

2. What We Are Reusing from Clinsta

The Clinsta project (Phase 0–1) established the foundation. The following assets carry forward directly into IGXSecure:

| Clinsta Asset | Status in IGXSecure |
| --- | --- |
| Docker + docker-compose structure | ✅ Reused and extended |
| React frontend component patterns (PostCard, PostList) | ✅ Adapted for posts/stories panels |
| CSS design system, dark mode, responsive layout | ✅ Carried forward |
| Modular folder structure concept | ✅ Carried forward |
| Docker build args pattern for env variables | ✅ Carried forward |
| .gitignore, Git workflow, commit conventions | ✅ Carried forward |
| FastAPI backend | ❌ Replaced by Node.js/Express |

Rename Step (One-Time)

cd ~/Projects

      mv minimal-instagram-viewer IGXSecure

Update docker-compose.yml container names from clinsta-* to igxsecure-*.

3. Legal & Compliance Constraints

This is the most critical section. All development decisions must respect Meta's platform policies.

Allowed ✅

- Instagram Graph API (official)

- OAuth2 authentication via Meta

- Accessing only user-authorized data

- Storing encrypted access tokens server-side

Forbidden ❌

- Scraping Instagram web pages

- Using unofficial or private APIs

- Storing user passwords

- Automating Instagram actions (likes, follows, posts)

- Exposing access tokens to the browser/frontend

Required for Production

- Privacy Policy page (before Meta App Review)

- Terms of Use page

- HTTPS enforced (no plain HTTP in production)

- Secure token handling (AES-256 encrypted, server-side only)

API Permission Requirements

| Permission | Used For | Review Required? |
| --- | --- | --- |
| instagram_basic | Posts, profile info | No (basic access) |
| pages_show_list | Business page linking | No |
| instagram_manage_messages | DMs | ⚠️ Yes — Meta Business Review |

Important: The instagram_manage_messages permission requires Meta's formal Business App Review process. DM access (Phase 5) cannot be tested in production until this review is approved. Stories and posts are available sooner.

4. System Architecture

[User Browser]
      ↓  HTTPS
[Cloud VM — Oracle Free Tier]
      ↓
[Nginx Reverse Proxy]  ← only public entry point
      ↓
┌─────────────────────────────────┐
│       IGXSecure App Layer       │
├────────────────┬────────────────┤
│   Frontend     │   Backend API  │
│ (React/Static) │  (Node.js)     │
│   Port 3000    │   Port 9000    │
│                │  (127.0.0.1   │
│                │   only)        │
└────────┬───────┴──────┬─────────┘
         ↓              ↓
    UI Rendering   Business Logic
                        ↓
                Instagram Graph API
                        ↓
                   Meta Servers

Key security rule: The backend is bound to 127.0.0.1:9000 and is never directly reachable from the internet. All traffic must pass through Nginx.

5. Technology Stack

Frontend

- Phase 1–2: HTML5 / CSS3 / Vanilla JS (static, fast, no build step)

- Phase 3+: React.js (upgrade when component complexity increases)

- Fetch API for all backend communication

- Dark mode default

- PWA-ready structure (future)

Backend

- Runtime: Node.js (LTS)

- Framework: Express.js

- Security middleware:

  - helmet — HTTP security headers

  - express-rate-limit — brute force protection

  - cors — restricted to own origin only

  - dotenv — environment variable management

- Token storage: AES-256 encrypted, server-side only, never sent to frontend

Database

- Phase 1–3: None (stateless)

- Phase 4+: SQLite (simple, file-based, no separate container)

- Phase 6+: PostgreSQL (multi-user scale)

Infrastructure

- Reverse proxy: Nginx

- Containerization: Docker + docker-compose

- Cloud hosting: Oracle Cloud Free Tier (Ubuntu 22.04)

- HTTPS: Let's Encrypt (Certbot)

- Domain: DDNS or custom domain (TBD)

6. Project File Structure

IGXSecure/
├── docker-compose.yml
├── .gitignore
├── README.md
│
├── frontend/
│   ├── Dockerfile
│   ├── package.json            ← only when using React
│   ├── .env.example
│   ├── public/
│   │   └── index.html
│   └── src/
│       ├── index.js
│       ├── App.js
│       ├── App.css
│       ├── config/
│       │   └── api.js
│       └── components/
│           ├── PostList.js
│           ├── PostCard.js
│           ├── Stories.js      ← Phase 5
│           └── Messages.js     ← Phase 5
│
├── backend/
│   ├── Dockerfile
│   ├── package.json
│   ├── .env.example
│   ├── server.js               ← entry point only
│   ├── config/
│   │   └── security.js         ← helmet, rate limit, CORS config
│   ├── routes/
│   │   ├── system.js           ← /api/system/health
│   │   ├── auth.js             ← /api/auth/* (Phase 4)
│   │   ├── posts.js            ← /api/posts
│   │   ├── stories.js          ← /api/stories (Phase 5)
│   │   └── messages.js         ← /api/messages (Phase 5)
│   ├── middleware/
│   │   └── auth.middleware.js  ← token validation
│   └── utils/
│       └── token.js            ← AES-256 encrypt/decrypt
│
└── nginx/
    └── igxsecure.conf          ← Nginx reverse proxy config

7. Backend API Design

Base URL: /igxsecure/api/

System Routes

| Method | Endpoint | Description | Phase |
| --- | --- | --- | --- |
| GET | /system/health | Server status, uptime, hostname | Phase 2 |

Auth Routes

| Method | Endpoint | Description | Phase |
| --- | --- | --- | --- |
| GET | /auth/login | Redirect to Meta OAuth | Phase 4 |
| GET | /auth/callback | Handle OAuth callback, store token | Phase 4 |
| GET | /auth/status | Check if user is authenticated | Phase 4 |
| POST | /auth/logout | Invalidate and delete token | Phase 4 |

Instagram Data Routes

| Method | Endpoint | Description | Phase |
| --- | --- | --- | --- |
| GET | /posts | Feed posts from followed accounts | Phase 5 |
| GET | /stories | Stories from followed accounts | Phase 5 |
| GET | /messages | Direct messages | Phase 5 |
| GET | /media/:id | Individual media item | Phase 5 |

Health Response Example

{
          "status": "ok",
          "uptime": 12345,
          "hostname": "igxsecure-server"
        
      }

8. Frontend Pages

Landing Page (/)

- App name and tagline

- "Connect Instagram" button (triggers OAuth)

- Privacy-first messaging

- No content visible before login

Dashboard (/dashboard)

- Posts panel (vertical feed, no ads, no suggestions)

- Stories panel (horizontal strip)

- System status indicator

- No Reels, no Explore, no algorithmic content

Settings (/settings)

- Logout button

- Security info (token status)

- App version

Legal Pages (Phase 7)

- Privacy Policy

- Terms of Use

UI Rules

- Dark mode default

- No autoplay media

- No infinite scroll

- Minimal header — app name only

- Mobile-first, PWA-ready

9. Security Architecture

Network Level

- Backend bound to 127.0.0.1:9000 — not internet-accessible

- Frontend served via Nginx on port 443 (HTTPS only)

- Port 80 redirects to 443

Application Level

- helmet — sets secure HTTP headers (CSP, HSTS, X-Frame-Options)

- express-rate-limit — max 100 requests/15 min per IP

- CORS restricted to https://yourdomain.com only

- All inputs validated server-side

Token Security

- Access tokens encrypted with AES-256 before storage

- Tokens stored server-side only (SQLite, encrypted field)

- Never sent to or stored in the browser

- Token exchange happens entirely on the backend

HTTPS

- Let's Encrypt certificate via Certbot

- Auto-renewal configured

- HSTS header enabled via Helmet

10. Meta Developer Integration Plan

Setup Steps

- Create app at developers.facebook.com

- App Name: IGXSecure

- App Type: Business

- Configure redirect URI: https://yourdomain.com/igxsecure/api/auth/callback

OAuth Flow

User clicks "Connect Instagram"
      ↓
Redirect to Meta OAuth page
      ↓
User approves permissions
      ↓
Meta redirects to /api/auth/callback with code
      ↓
Backend exchanges code for access token
      ↓
Token encrypted and stored server-side
      ↓
User session created → Dashboard shown

Required Permissions

| Permission | Purpose | When |
| --- | --- | --- |
| instagram_basic | Posts and profile | Phase 4 |
| pages_show_list | Business page linking | Phase 4 |
| instagram_manage_messages | DMs | Phase 5 (after Meta review) |

11. Cloud Deployment Plan

Recommended: Oracle Cloud Free Tier

- Free forever (2 AMD VMs, 1GB RAM each)

- Ubuntu 22.04

- Docker and Nginx supported

Deployment Steps (Phase 7)

- Provision Oracle Cloud Ubuntu VM

- Install Docker, docker-compose, Nginx, Certbot

- Clone IGXSecure repo

- Configure .env with production values

- Run docker compose up -d

- Configure Nginx reverse proxy

- Issue Let's Encrypt certificate

- Test HTTPS access

Alternative Hosting Options

| Provider | Cost | Notes |
| --- | --- | --- |
| Oracle Cloud Free Tier | Free | Best free option, always-on |
| AWS Lightsail | ~$3.50/mo | Simple, reliable |
| DigitalOcean Droplet | ~$4/mo | Developer-friendly |

12. Phase-wise Development Plan

Phase 1 — Static UI (Current Target)

Goal: Build the complete UI shell with no backend dependency.

- [ ] Rename project folder (Clinsta → IGXSecure)

- [ ] Update docker-compose container names

- [ ] Landing page (HTML/CSS/JS)

- [ ] Dashboard shell (posts panel, stories panel, status bar)

- [ ] Settings page stub

- [ ] Dark mode default

- [ ] Mobile-responsive layout

- [ ] Nginx config stub

Deliverable: Full UI visible in browser, no API calls yet.

Phase 2 — Backend Setup

Goal: Node.js Express server running securely inside Docker.

- [ ] Initialize Node.js project (package.json)

- [ ] Install: express, helmet, cors, express-rate-limit, dotenv

- [ ] server.js entry point (clean, modular)

- [ ] config/security.js — all middleware configured

- [ ] GET /igxsecure/api/system/health endpoint

- [ ] Backend Dockerfile

- [ ] docker-compose updated with backend service

- [ ] Backend bound to 127.0.0.1:9000

Deliverable: curl http://localhost:9000/igxsecure/api/system/health returns JSON.

Phase 3 — API Integration + Nginx

Goal: Frontend and backend connected, Nginx routing working.

- [ ] All route files created (even if empty stubs)

- [ ] Frontend Fetch API calls wired to backend

- [ ] Nginx config: /igxsecure → frontend, /igxsecure/api → backend

- [ ] System health status shown in dashboard UI

- [ ] docker-compose includes Nginx service

Deliverable: Full app accessible via http://localhost/igxsecure.

Phase 4 — OAuth Integration

Goal: Real Instagram login working end-to-end.

- [ ] Meta Developer account created

- [ ] App registered with correct redirect URI

- [ ] GET /auth/login → redirects to Meta

- [ ] GET /auth/callback → exchanges code for token

- [ ] Token encrypted and stored

- [ ] GET /auth/status → returns login state

- [ ] POST /auth/logout → clears token

- [ ] Dashboard locked behind auth check

- [ ] Frontend shows login/logout state

Deliverable: Full OAuth flow working — user can log in with real Instagram account.

Phase 5 — Data Layer (Instagram Content)

Goal: Real Instagram content displayed in the UI.

- [ ] GET /posts — feed posts from followed accounts

- [ ] GET /stories — stories displayed in horizontal strip

- [ ] GET /messages — DMs listed (pending Meta review)

- [ ] GET /media/:id — individual media fetch

- [ ] Frontend renders real posts, stories, messages

- [ ] No Reels, no Explore, no ads, no suggestions in feed

Deliverable: Real Instagram feed visible in IGXSecure dashboard.

Phase 6 — Multi-User Support

Goal: Multiple users can log in with isolated sessions.

- [ ] PostgreSQL replaces SQLite

- [ ] User accounts table

- [ ] Per-user token isolation

- [ ] Session management

- [ ] Admin panel stub

Deliverable: Two separate Instagram accounts can use IGXSecure simultaneously.

Phase 7 — Production Launch

Goal: Publicly accessible, legally compliant, secure deployment.

- [ ] Oracle Cloud VM provisioned

- [ ] HTTPS with Let's Encrypt

- [ ] Privacy Policy page live

- [ ] Terms of Use page live

- [ ] Meta App Review submitted

- [ ] Rate limiting tuned for production

- [ ] Monitoring and logging active

- [ ] README with full setup guide

Deliverable: IGXSecure live at https://yourdomain.com/igxsecure.

13. Benchmark Gates (Phase Completion Criteria)

Each phase must fully pass its gate before starting the next.

| Phase | Gate Condition |
| --- | --- |
| Phase 1 | All UI pages render correctly on mobile and desktop, dark mode works |
| Phase 2 | Health endpoint returns JSON, backend starts cleanly in Docker |
| Phase 3 | Full app accessible via Nginx, frontend fetches from backend |
| Phase 4 | Full OAuth login/logout flow working with real Instagram account |
| Phase 5 | Real posts and stories visible in dashboard, no algorithmic content |
| Phase 6 | Two users can log in simultaneously with isolated data |
| Phase 7 | HTTPS live, Meta review submitted, Privacy Policy published |

14. AI Development Constraints

When generating code for this project:

- ❌ Do NOT use scraping of any kind

- ❌ Do NOT store passwords

- ❌ Do NOT expose tokens to the frontend

- ✅ Use only official Meta Graph API

- ✅ Follow modular code structure (one concern per file)

- ✅ Use environment variables for all secrets

- ✅ Apply security headers (Helmet)

- ✅ Validate all inputs server-side

- ✅ Write clean, readable, production-quality code

15. Future Expansion (Post-Launch)

- PWA — installable on mobile as a home screen app

- iOS wrapper — WKWebView wrapper for private iOS app

- Analytics dashboard — personal usage stats (no third-party tracking)

- Notification system — new DM alerts via browser push

- Offline mode — cached posts viewable without connection

- Cloud deployment alternatives — AWS, DigitalOcean, Fly.io

16. Quick Reference

| Item | Value |
| --- | --- |
| Project folder | ~/Projects/IGXSecure |
| Frontend port | 3000 |
| Backend port | 9000 (internal only) |
| Nginx port | 80 / 443 |
| API base path | /igxsecure/api/ |
| Backend binding | 127.0.0.1:9000 |
| Token encryption | AES-256 |
| Target cloud | Oracle Cloud Free Tier |
| Meta redirect URI | https://yourdomain.com/igxsecure/api/auth/callback |
| Git branch | main |